### Phase 0 – Repository & Governance Lock-in (48 hours max)
1. Create protected branch v2-research and force all work to go through PRs only
2. Tag current master as v1.0-demo-final and archive it
3. Add SPEC_v2.md to root and add git commit signature requirement for any change to it
4. Add CI check that fails if any new top-level directory appears outside the locked structure
5. Add CI check that fails if any docstring appears outside public/api.py
### Phase 1 – Evaluation Harness First (blocks everything else)
1. Create bench/ directory and implement the five evaluation tasks exactly as written in SPEC_v2 §11
2. Add fixed 50-seed runner with statistical reporting (mean ± std + p-values vs raw Llama-3.1-8B-Instruct)
3. Add 6 ablation configs + 3 baselines to the harness (9 total configurations)
4. Run full suite once on raw model → commit baseline numbers to bench/results/baseline_2025-12-08.json
5. Add GitHub Actions workflow that re-runs full 50-seed suite on every PR and blocks merge if any metric regresses >1σ
### Phase 2 – Contradiction Detection v2 (no progress without ground truth)
1. Add ecology/contradiction.py with DeBERTa-v3-large-mnli-fever-anli-ling binary classifier (HuggingFace cached)
2. Add sentence-transformers/all-mpnet-base-v2 embedder + FAISS HNSW index in ecology/lattice.py
3. Replace every regex-based contradiction path with the new pipeline (keep regex only for tag extraction)
4. Add held-out ShadowContradiction-v1 test set (32 expert threads) and enforce ≥0.88 precision / ≥0.82 recall in CI
5. Remove all old tension calculations that still use old heuristic edges
### Phase 3 – Genome v2 Migration (core identity change)
1. Update core/identity.py to new schema with 512 floats + genome_meta block
2. Write scripts/migrate_v1_to_v2.py and run it on the real shadow_main vault (one-time)
3. Update helix/genome.py to store and load 512 continuous floats (64 × 8)
4. Replace all bit-flip logic with Gaussian mutation in helix/mutate.py
5. Add evolvable segment_weights (8 floats) that mutate 20× slower
### Phase 4 – Phenotype Injection v2 (LoRA + structured prompt)
1. Add oracle/lora_adapter.py implementing 8 × rank-32 LoRA adapters on frozen Llama-3.1-8B-Instruct
2. Add LoRA merging + scaling α = genome_value × 10.0 in helix/express.py
3. Replace old bias string with JSON block + 3× repeated emphasis paragraphs for traits >0.7
4. Run influence curve suite (sweep each trait 0.0→1.0) → require KL ≥0.15 per trait in CI
### Phase 5 – Lattice Persistence & Scaling
1. Replace in-memory dict lattice with SQLite backend in ecology/lattice.py (tables: nodes, edges, metadata)
2. Add full-text index + BTREE indexes on confidence, last_active_step, tension
3. Add automatic pruning job (confidence <0.05 AND no tension edges → delete)
4. Add msgpack+zstd append-only event log + snapshot every 500 steps in vault/vault.py
5. Demonstrate >200k nodes under 12 GB RAM and add that run to CI smoke test
### Phase 6 – Safety Layer (non-negotiable for real mode)
1. Add hard ceilings (risk ≤0.95, verbosity ≤0.90) enforced in helix/express.py
2. Add optional LlamaGuard-3-8B veto in safety/guardrails.py
3. Add emergency shutdown phrase detection + immediate process exit
4. Require second YubiKey slot (9c) challenge-response to disable safety (real mode only)
### Phase 7 – Oracle Extensibility
1. Create oracle/base.py with OracleProtocol abstract class
2. Implement vllm, openai, anthropic, ollama, llama.cpp backends
3. Update public API to accept oracle= string and route correctly
### Phase 8 – Tools & Memory Plugins
1. Add plugins/tools/ and plugins/memory/ with auto-discovery
2. Make .ingest(..., tools=..., memory=...) functional with ReAct loop when tools provided
### Phase 9 – Observability
1. Add FastAPI + HTMX dashboard at http://localhost:8420
2. Add TensorBoard scalars and GraphML/GEXF export endpoints
### Phase 10 – Hardware Democratization
1. Add 4-bit GPTQ/AWQ loading paths
2. Add pure CPU fallback via llama.cpp Q4_K_M
3. Publish CPU-only Docker image that completes demo in <90 s on GitHub Codespaces
### Phase 11 – Security Hardening
1. Move master key to YubiKey PIV slot 9a (never extractable) via PKCS#11
2. Implement per-session ECDH-derived KEK
3. Ensure cleartext identity is wiped from memory within 30 s after load/save
### Phase 12 – Final Validation & Release
1. Run full bench suite with final system → must beat raw Llama-3.1-8B on ≥4/5 metrics p<0.01
2. Tag v2.0.0-research
3. Publish theory.md + preprint
4. Ship new 60-second demo video using the now-credible system